## Slide 1
BAL Connect
Internal Communication Platform
V1 Progress Report
Balasore Alloys Ltd. | March 2026 | Confidential
300+ Users
$0 License Cost
85% Complete
Pure WebRTC

## Slide 2
Project Summary
85%
V1 Complete
33/43
Tasks Done
20
Working Days
MS Teams replacement for 300+ employees — fully self-hosted, internal network only
Zero software licensing cost — all open source technologies
Architecture: React + Node.js + PostgreSQL + Redis + Pure WebRTC + Docker

## Slide 3
Features
Real-Time Messaging
1:1 DMs, group channels, reactions, replies, @mentions, typing indicators, read receipts, search
Audio & Video Calls
1:1 voice/video via Pure WebRTC, call history, incoming call modal, mute/camera toggle
Calendar & Meetings
Week/day view, create events, invite attendees, RSVP accept/decline, real-time notifications
Email Integration
SMTP sending (Office 365), drafts, sent items, deleted items, restore, contact autocomplete
File Sharing
Drag-and-drop upload, image preview, click-to-zoom, per-conversation file library
Admin Panel
6 tabs: Overview, Users, Extensions, Conversations, Compliance Search, Health monitoring
Notifications & Presence
Desktop notifications, sound alerts, call ringtone, online/away/busy status, auto-away
Authentication & Security
JWT auth, bcrypt, role-based access (Admin/Manager/Employee), Helmet.js, CORS

## Slide 4
System Architecture
Pure WebRTC | Zero Hardware Dependency | Docker Deployment
CLIENT LAYER
React 18 SPA
Vite + TypeScript
Socket.IO Client
Real-time Events
WebRTC API
RTCPeerConnection
REST API Client
Axios + JWT
APPLICATION LAYER
Node.js + Express
REST API + TypeScript
Socket.IO Server
Signaling + Chat
SMTP Client
Nodemailer
Nginx
SSL + Reverse Proxy
DATA LAYER
PostgreSQL 16
11 Tables, 6 Migrations
Redis 7
Presence, Pub/Sub
coturn
STUN/TURN
File Storage
Local Disk / NAS
HTTPS + WSS
Internal Docker Network
All components are free & open source | Total License Cost: $0

## Slide 5
Completion Status
Complete
In Progress
Pending
Authentication (JWT, bcrypt, roles)
Real-Time Messaging (1:1 + group)
Typing Indicators & Read Receipts
Message Reactions & Edit/Delete
Message Search (PostgreSQL FTS)
@Mentions & Desktop Notifications
File Upload/Download & Preview
1:1 Audio Calls (WebRTC)
1:1 Video Calls (WebRTC)
Screen Sharing + Remote Control
Call History (Teams-style UI)
Email: SMTP, Drafts, Sent, Deleted
Calendar: Events, RSVP, Invitations
Admin Panel (6 tabs, analytics)
Presence System (Redis-backed)
Contacts Directory (by dept)
Group Audio/Video Calls
Security Hardening (rate limiting)
Performance Optimization
coturn TURN Server (production)
Nginx + SSL (production config)
Production Docker Deployment

## Slide 6
Cost Comparison
 | Microsoft Teams | BAL Connect
Annual License (300 users) | ~$45,000/year | $0/year
Server/Hosting | ~$5,000/year (cloud) | Local server
Data Privacy | Microsoft cloud | 100% on-premise
Internet Dependency | Required | Internal network only
Customization | Limited | Fully customizable
5-Year Total Cost | ~$250,000 | $0
5-Year Savings: ~$250,000
BAL Connect pays for itself from day one

## Slide 7
Next Steps
1
Complete group audio/video calls (WebRTC mesh for small groups)
2
Configure coturn TURN server for cross-subnet NAT traversal
3
Set up Nginx with SSL certificates for production HTTPS
4
Docker Compose production deployment on provided server
5
Load testing with 300+ simulated concurrent users
6
Department-wise user training and phased rollout
Thank You
BAL Connect | Internal Communication Platform | Balasore Alloys Ltd.