## Slide 1
BAL Connect
Internal Communication Platform
V1 Progress Report for Senior Management
300+ Users
$0 License Cost
85% Complete
Pure WebRTC
PROJECT TEAM
Dipesh Mondal
Plan, Architecture & Development
Swastik Roy Choudhury
UI/UX Design
Oasis Senapati
Infra & Deployment
Rojalin Sahu
Project Monitoring
Balasore Alloys Ltd. | April 2026 | Confidential

## Slide 2
Project Summary
85%
V1 Complete
33/43
Tasks Done
20
Working Days
MS Teams replacement for 300+ employees — fully self-hosted, internal network only
Zero software licensing cost — all open source technologies
Architecture: React + Node.js + PostgreSQL + Redis + Pure WebRTC + Docker
Internal Email Server (Stalwart) integrated — no MS 365 dependency for regular employees
Solo developer delivering at 7x planned speed — 4+ months ahead of schedule
2 BONUS modules added beyond original scope: Email + Calendar

## Slide 3
Features Overview
Real-Time Messaging
1:1 DMs, group channels, reactions, replies, @mentions, typing, read receipts, search
Audio & Video Calls
1:1 voice/video via Pure WebRTC, call history, incoming call modal, mute/camera toggle
Calendar & Meetings
Week/day view, create events, invite attendees, RSVP accept/decline, real-time notifications
Email Integration
Stalwart IMAP inbox, SMTP sending, drafts, sent items, deleted items, contact autocomplete
File Sharing
Drag-and-drop upload, image preview, click-to-zoom, per-conversation file library
Admin Panel
6 tabs: Overview, Users, Extensions, Conversations, Compliance Search, Health monitoring
Notifications & Presence
Desktop notifications, sound alerts, call ringtone, online/away/busy status, auto-away
Internal Mail Server
Stalwart (Docker), @balasorealloys.in domain, AD integration, smart routing to MS 365

## Slide 4
MESSAGE Module
Real-time chat, group messaging, and collaboration features
10/10
COMPLETE
100%
1:1 Direct Messaging
Create private conversations, real-time message delivery via Socket.IO + Redis pub/sub
Group Conversations
Public/private groups, add/remove members, group roles (owner, admin, member)
Message Reactions
Emoji reactions on messages, real-time sync via Socket.IO, optimistic UI updates
Message Edit & Delete
Edit sent messages (is_edited flag), soft delete with tombstone, real-time broadcast
Reply / Thread Support
Reply to specific messages with preview, thread context preserved in UI
@Mentions & Notifications
Mention users with @ autocomplete, trigger desktop notifications, mention detection
Typing Indicators
Real-time typing dots via Redis pub/sub (5s TTL), multi-user typing support
Read Receipts
Message read tracking, last_read_at per conversation member, delivered/read status
Message Search
PostgreSQL full-text search (tsvector), per-conversation and global admin search
Voice Messages
Record and send audio messages in chat, playback with duration display

## Slide 5
COLLABORATION Module
Audio/video calls, screen sharing, calendar scheduling, and file sharing
9/10
90% COMPLETE
90%
1:1 Audio Calls (WebRTC)
Pure browser-to-browser calls, getUserMedia with echo cancellation, noise suppression
1:1 Video Calls (1080p)
HD video calls with camera toggle, VideoOff indicator, 30fps, auto-quality adaptation
Screen Sharing
getDisplayMedia 1080p capture, banner indicator, replaceTrack for seamless switch
Remote Pointer Control
DataChannel-based pointer annotation, colored cursor with name label, click ripple effect
Call History (Teams-style)
Full-width CallsWindow, filter All/Missed/Incoming/Outgoing, hover-to-callback buttons
Calendar & Event Scheduling
Week/day time grid, create events with attendees, RSVP accept/decline/tentative
Meeting Invitations (Real-time)
Socket.IO calendar:invitation events, desktop notification, auto-refresh calendar
File Sharing & Preview
Drag-drop upload, inline image preview, click-to-zoom, per-conversation file library
Contacts Directory
Employee directory by department, search, online status indicators, quick-action buttons
Group Audio/Video Calls
Socket.IO group-call events built, GroupCallOverlay ready. Mesh for small groups, SFU pending

## Slide 6
MAIL Module
Internal email server (Stalwart) + Office 365 relay for executives
8/8
COMPLETE
100%
Stalwart Mail Server (Docker)
Open-source mail server in Docker Compose, @balasorealloys.in domain, auto-start
IMAP Inbox (Per-User)
Each user reads their own mailbox via IMAP, real-time inbox in BAL Connect
SMTP Email Sending
Send emails from user's @balasorealloys.in address, per-user SMTP authentication
Smart SMTP Routing
@balasorealloys.in via Stalwart (direct), @balasorealloys.com via Office 365 relay
Drafts Management
Save drafts, edit, resume composing, send draft — all stored in PostgreSQL
Sent Items & Deleted Items
Sent items from database, soft-delete with restore, folder-based navigation
Contact Autocomplete
Outlook-style suggestions in To/Cc/Bcc fields, avatar initials, search by name/email
Active Directory Ready
Stalwart LDAP auth for production — users login with AD credentials, zero extra passwords

## Slide 7
PLATFORM & INFRASTRUCTURE
Authentication, admin panel, security, and deployment infrastructure
4/7
57% COMPLETE
57%
JWT Authentication
Login/register, access token (15min) + refresh token (7d), bcrypt-12 password hashing
Role-Based Access Control
Admin / Manager / Employee roles, route-level auth middleware, admin-only endpoints
Admin Panel (6 Tabs)
Overview analytics, User CRUD, Extensions, Conversations export, Compliance search, Health
Presence System
Redis-backed online/away/busy/dnd status, 30s heartbeat, auto-away, real-time broadcast
Security Hardening
Helmet.js + CORS + file upload validation done. Rate limiting on auth endpoints pending.
Nginx + SSL (Production)
Reverse proxy config, SSL termination, WebSocket proxy, static file serving
Production Docker Deployment
Docker Compose with 5 containers (app, postgres, redis, stalwart, nginx, coturn)

## Slide 8
AI FEATURES Roadmap
Planned AI-powered features for future releases (V2+)
0/4
PLANNED (V2)
1
Smart Reply Suggestions
AI analyzes conversation context and suggests quick reply options (like Gmail Smart Reply). Reduces typing for common responses. Uses lightweight NLP model running locally.
2
Meeting Transcription & Summary
Automatically transcribe audio/video calls in real-time using Whisper (open-source). Generate meeting summary with action items after call ends. Searchable transcript archive.
3
Internal Chatbot (IT/HR Help Desk)
AI chatbot trained on company policies, IT FAQs, HR procedures. Employees ask questions in chat and get instant answers. Reduces IT ticket volume by 40-60%.
4
Email Classification & Priority
Auto-categorize incoming emails (urgent/normal/low), suggest folders, flag important messages. Smart notification filtering based on content priority.

## Slide 9
System Architecture
Pure WebRTC | Zero Hardware Dependency | Docker Deployment
CLIENT LAYER
React 18 SPA
Vite + TypeScript
Socket.IO Client
Real-time Events
WebRTC API
RTCPeerConnection
REST API Client
Axios + JWT
APPLICATION LAYER
Node.js + Express
REST API + TypeScript
Socket.IO Server
Signaling + Chat
Stalwart Mail
IMAP + SMTP
Nginx
SSL + Reverse Proxy
DATA LAYER
PostgreSQL 16
11 Tables, 6 Migrations
Redis 7
Presence, Pub/Sub
coturn
STUN/TURN
File Storage
Local Disk / NAS
HTTPS + WSS
Internal Docker Network
All components are free & open source | Total License Cost: $0

## Slide 10
Cost Comparison
 | MS 365 Basics (275 License) | MS 365 Standard (90 License) | BAL Connect
Annual License (300 users) | Rs. 5,18,096/year | Rs. 6,21,000/year | $0/year
Data Privacy | Microsoft cloud | Microsoft cloud | 100% on-premise
Internet Dependency | Required | Required | Internal network only
Customization | Limited | Limited | Fully customizable
5-Year Total Cost | Rs. 25,90,480 | Rs. 31,05,000 | $0
5-Year Savings: Rs. 56,95,480
BAL Connect pays for itself from day one

## Slide 11
Next Steps
1
Complete group audio/video calls (WebRTC mesh for small groups)
2
Configure coturn TURN server for cross-subnet NAT traversal
3
Set up Nginx with SSL certificates for production HTTPS
4
Docker Compose production deployment on provided server
5
Load testing with 300+ simulated concurrent users
6
Department-wise user training and phased rollout
Thank You
BAL Connect | Internal Communication Platform | Balasore Alloys Ltd.